## Slide 1: Dangers of Change Approval Processes
2/13/2022 Oksana Kustova

## Slide 2: definition
Change management processes often include approvals by external reviewers or change approval boards (CABs) to promote changes through the system.
Compliance managers and security managers rely on change management processes to validate compliance requirements, which typically require evidence that all changes are appropriately authorized.

## Slide 3: definition
Research by DevOps Research and Assessment (DORA), presented in the 2019 State of DevOps Report (PDF), finds that change approvals are best implemented through peer review during the development process, supplemented by automation to detect, prevent, and correct bad changes early in the software delivery life cycle. Techniques such as continuous testing, continuous integration, and comprehensive monitoring and observability provide early and automated detection, visibility, and fast feedback.
Further, organizations can improve their performance by doing a better job of communicating the existing process and helping teams navigate it efficiently. When team members have a clear understanding of the change approval process, this drives higher performance.

## Slide 4: goals
Two important goals of the change approval process are decreasing the risk of making changes and satisfying regulatory requirements. One common regulatory requirement is segregation of duties, which states that changes must be approved by someone other than the author, thus ensuring that no individual has end-to-end control over a process.
Traditionally, these goals have been met through a heavyweight process involving approval by people external to the team proposing the change. However, DORA's research shows that these approaches have a negative impact on software delivery performance. Further, no evidence was found to support the hypothesis that a more formal, external review process was associated with lower change fail rates.
Such heavyweight approaches tend to slow down the delivery process leading to the release of larger batches less frequently, with an accompanying higher impact on the production system that is likely to be associated with higher levels of risk and thus higher change fail rates.

## Slide 5: implementation
Use peer review to meet the goal of segregation of duties, with reviews, comments, and approvals captured in the team's development platform as part of the development process.
Employ continuous testing, continuous integration, and comprehensive monitoring and observability to rapidly detect, prevent, and correct bad changes.
Treat your development platform as a product that makes it easy for developers to get fast feedback on the impact of their changes on multiple axes, including security, performance, and stability, as well as defects.
Your goal should be to make your regular change management process fast and reliable enough that you can use it to make emergency changes too.

## Slide 6: Common pitfalls
Reliance on a centralized Change Approval Board (CAB) to catch errors and approve changes.
Treating all changes equally.
Failing to apply continuous improvement.
Responding to problems by adding more process.

## Slide 7: Dangers
Bad deployments are often attributed to:
  Not enough approval processes in place, or
  Not good enough testing processes in place
The findings of this is that often, command-and-control environments usually raise the likelihood of bad deployments.

## Slide 8: Beware of “Overly Controlling Changes”
Traditional change controls can lead to:
  Longer lead times, and/or
  Reducing the “strength and immediacy” of the deployment process.
Adding the traditional controls add more “friction” to the deployment process, by:
  Multiplying the number of steps in the approval process,
  Increasing batch sizes (size of deployments), and/or
  Increasing deployment lead times.

## Slide 9: Beware of “Overly Controlling Changes”
People closest to the items know the most about them.
  Requiring people further from the problem to do approvals reduces the likelihood of success.
  As the distance between the person doing the work and the person approving the work increases, so does the likeliness of failure.
Organizations that rely on change approvals often have worse stability and throughput in their IT systems.
The takeaway is that peer reviews are much more effective than outside approvals.

## Slide 10: Ways to improve
Moving to a peer-review based process for individual changes, enforced at code check-in time, and supported by automated tests.
Finding ways to discover problems such as regressions, performance problems, and security issues in an automated fashion as soon as possible after changes are committed.
Performing ongoing analysis to detect and flag high risk changes early on so that they can be subjected to additional scrutiny.
Looking at the change process end-to-end, identifying bottlenecks, and experimenting with ways to shift validations into the development platform.
Implementing information security controls at the platform and infrastructure layer and in the development tool chain, rather than reviewing them manually as part of the software delivery process.

## Slide 11: references
The devops handbook – the value of a/B testing. DEV Community. (n.d.). Retrieved February 13, 2022, from https://dev.to/codingblocks/the-devops-handbook-the-value-of-a-b-testing
Google. (n.d.). DevOps process: Streamlining Change Approval &nbsp;|&nbsp; google cloud. Google. Retrieved February 13, 2022, from https://cloud.google.com/architecture/devops/devops-process-streamlining-change-approval?hl=nl
Kim, G., Humble, J., Debois, P., &amp; Willis, J. (2016). The devops handbook how to create world-class agility, Reliability &amp; Security in technology organizations. Revolution.